“Week 8 Project”

Sudip Poudel

Kushal Ramjali

Ankit Pandey

International American University (IAU)

CSE 220 PRINCIPLES OF SOFTWARE ENGINEERING

Professor Aryal

August 24, 2025

# Clinic Appointment Management System (CAMS)

Team Members: Sudip Poudel, Ankit Pandey, Kushal Ramjali

- Project Duration: September 2025

- Methodology: Agile Scrum

- Tools Used: Trello (task management), GitHub (version control), Excel/Sheets (test cases), draw.io (UML diagrams)

## 1. Introduction

The Clinic Appointment Management System (CAMS) is designed to simplify and automate the process of booking and managing appointments in a clinic.

System Users:

- Patients: Register, log in, view doctors, book/cancel appointments, view history, and give feedback.

- Doctors: View schedules, update availability, and receive notifications for cancellations.

- Admins: Manage patient and doctor records, oversee schedules, generate reports, and ensure system reliability.

Objectives:

- Simulate Agile-based software development practices.

- Demonstrate the complete SDLC (requirements → design → development → testing → documentation).

- Encourage teamwork using version control and project management tools.

- Highlight realistic workflow challenges (e.g., weekends, delays, and sprint adjustments).

## 2. Team Roles

| Member | Role | Responsibilities |
| --- | --- | --- |
| Ankit Pandey | Frontend & Requirement Analyst | Patient-facing features, registration, UI design, initial backlog creation |
| Sudip Poudel | Backend & Design Engineer | Booking logic, database integration, UML diagrams, GitHub updates |
| Kushal Ramjali | Tester & Documentation Lead | Testing, Trello board management, final report, admin features |

## 3. Agile Process

### 3.1 Product Backlog (User Stories)

| User Story ID | User Story | Priority | Story Points |
| --- | --- | --- | --- |
| US01 | As a patient, I want to register so I can book appointments | High | 3 |
| US02 | As a patient, I want to log in securely | High | 3 |
| US03 | As a patient, I want to book appointments online | High | 5 |
| US04 | As a doctor, I want to view my schedule | Medium | 3 |
| US05 | As a patient, I want to view my appointment history | Medium | 2 |
| US06 | As an admin, I want to manage doctor schedules | High | 5 |
| US07 | As an admin, I want to generate reports | Low | 2 |
| US08 | As a patient, I want to cancel appointments | High | 3 |
| US09 | As a patient, I want notifications for updates | Medium | 2 |
| US10 | As a patient, I want to give feedback on visits | Low | 1 |

### 3.2 Sprint Planning

| Sprint | User Story | Task | Assigned To | Priority | Start | End |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | US01 | Design registration form | Sudip | High | 2025-09-01 | 2025-09-02 |
|  | US01 | Implement backend logic | Ankit | High | 2025-09-03 | 2025-09-04 |
|  | US01 | Test registration | Kushal | Medium | 2025-09-05 | 2025-09-06 |
| Weekend Break | – | – | – | – | 2025-09-07 | 2025-09-08 |
| Sprint 2 | US03 | Design booking interface | Sudip | High | 2025-09-09 | 2025-09-10 |
|  | US03 | Implement booking logic | Ankit | High | 2025-09-11 | 2025-09-13 |
|  | US03 | Integrate booking with patient data | Kushal | Medium | 2025-09-14 | 2025-09-15 |
| Weekend Break | – | – | – | – | 2025-09-16 | 2025-09-17 |
| Sprint 3 | US06 | Design admin dashboard | Sudip | High | 2025-09-18 | 2025-09-19 |
|  | US06 | Implement schedule management | Ankit | High | 2025-09-20 | 2025-09-22 |
|  | US06 | Test admin module | Kushal | Medium | 2025-09-23 | 2025-09-24 |

Note: Weekend gaps simulate real-world project delays. Story points reflect estimated effort.

### 3.3 Gantt Chart (SDLC Stages)

## 4. UML Diagrams:

- Use Case Diagram: Patient, Doctor, Admin interactions

FIG 1: Use case diagram for CAMS

- Class Diagram: Entities: Patient, Doctor, Appointment, Admin, Schedule

Figure 2.0: Class diagram for CAMS

Figure 2.1: Class diagram for CAMS

- Sequence Diagram: Steps in booking an appointment

Figure 3.0: Sequence diagram for CAMS

Figure 3.1: Sequence diagram for CAMS

- Activity Diagram: Workflow: Login → Booking → Confirmation

FIG 4: Activity diagram for CAMS

## 5. GitHub Repository Structure

Branches: Sudip-Poudel, Ankit-Pandey, Kushal-Ramjali

Commit Examples:

- “Added patient registration form”

- “Implemented booking backend”

- “Fixed login bug”

## 6. Trello Board Layout

## 7. Test Case Matrix

Link of excel:

https://docs.google.com/spreadsheets/d/1gL1ChDSk5K4a6QHCEj0eQlfGbFSeioVl/edit?usp=drive_link&ouid=108093299665371084591&rtpof=true&sd=true

## 8. Reflection

- Sudip: Gained experience in backend design, UML diagrams, and GitHub collaboration.

- Ankit: Improved frontend/UI design and requirement analysis.

- Kushal: Strengthened testing, documentation, and QA management.

Team Learning:

- Practical Agile sprint planning with weekend gaps.

- Hands-on collaboration using Trello and GitHub.

- Realistic understanding of SDLC with testing and deployment challenges.

In conclusion, through this project, we learned how to manage a software project using Agile practices. We gained hands-on experience with tools like Trello for sprint planning and GitHub for version control. By preparing UML diagrams, a Gantt chart, and test cases, we understood how different phases of the Software Development Life Cycle (SDLC) connect together. Working in a team helped us divide tasks according to roles, coordinate better, and handle delays realistically. Overall, this project taught us both technical and teamwork skills that will be useful in real-world software engineering.

## References

Sommerville, I. (2016). Software Engineering (10th ed.). Pearson.

Schwaber, K., & Sutherland, J. (2020). The Scrum Guide. Scrum.org.

Cohn, M. (2004). User Stories Applied. Addison-Wesley.